Reflection Questions & Answers

1. Did your estimations reflect the actual effort? Yeah, using the Fibonacci scale (like assigning 3 points to coffee selection and 5 points to size selection) felt pretty accurate for a lab setting. The points scaled well with the minor configuration and typing effort needed to set up the user stories in Jira.

2. Was your backlog well-prioritized?

Definitely. We put the core features—like choosing the coffee type and picking the drink size—right at the top of the backlog. It makes total sense because a user can't even place an order without those basic options built first.

3. How did your simulated sprint align with your plan?

It lined up right on track. We added both stories into the sprint, moved them step-by-step from To Do to In Progress and finally to Done during the simulation, and wrapped up the sprint without any blockers.

4. What insights did the burndown chart give about your team’s capacity?

The burndown chart showed a clean drop-off in remaining story points once we pushed the tasks to completion. It proved that our 1-week sprint duration and the amount of work we pulled into the sprint matched our actual team capacity nicely.